Notes on the 2017 Financial Report

- Income was about $4,000 lower than budgeted. Expenses were $24000 below targets

- Ending Balance for 2017 with about $20,000 surplus, driven by:

- Most of the surplus is from Repair and Patch 3rd street - Leopolis vs. a Full Grind and Replace

  - approx. $10,000 vs. 30K for partial replacement.

- The original 2017 budget approved needed to adjust our Town Hall Budget to Cover the cost of an unexpected Furnace Replacement @ an additional $2500.

- Highway maintenance report (total Hiway $23K less than Budgeted) We’ll need it in 2018

- Ground and repaved Both Sides of State Street in Leopolis – cost approx. $42,000

  - Included an unbudgeted Replacement of Culvert at 3rd/State St.- $5K

- Patched a Number of Spots on 3rd Street, 1st Ave and by the Bridge - Leopolis –Unbudgeted

- Replacement a Culvert that Caved in On Kroenke Creek Rd near One Mile.-$4K

  - Also Asphalted over 2- Culverts that were on One Mile Road previously replaced. 3K

- Began a TRIP Project in 2017 to be finished this year on Winkle Road.  The County Ground and added 4” Gravel to ~1/4mile through the Swamp on East End near Cty U. ~20,000,
      $30K TRIP Money for 2018 3” Asphalt Overlay.

- Crack filled the 2014 overlay on Gieder/Lower Lake Rd at cost of $5,000

- Brush Cutting – Minimal Cutting Expense. Moving to a Spraying Tactic to kill the Foliage. -4K

- Plans for 2018

  - Finish Winkle – Might require additional gravel - $30K TRIP Money + maybe $10K in Gravel

  - Grind and Replace 1.1 Miles of Asphalt around Lyndhurst from Hillview to Cty G/A.

    - Approximate cost is $110K

  - Patch as needed - No crack filling currently planned, but is budgeted for $5000.

- Questions